# MEETING AGENDA 10/8

| Location: | CDL |
| --- | --- |
| Date: | 10/8/2024, Tuesday |
| Time: | 12:30PM - 1:30PM |

Overall Project Goals

1.	Develop a Multilingual ASR System:

•	Build a functional automatic speech recognition (ASR) system capable of processing and recognizing speech in both English and Mandarin.

•	Ensure the system can accurately recognize and differentiate between adult (caregiver) and infant speech (speaker recognition).

2.	Preprocess and Annotate Data:

•	Collect and preprocess high-quality audio recordings of infant-caregiver interactions.

•	Annotate the recordings with accurate labels for different speech segments, including caregiver instructions, infant vocalizations, and interaction events.

3.	Train and Optimize the ASR Model:

•	Train the ASR model using annotated audio data to achieve high recognition accuracy.

•	Optimize the model’s performance by adjusting parameters and incorporating feedback from initial test runs.

4.	Integrate Multilingual Capabilities:

•	Develop and integrate ASR capabilities for Mandarin, ensuring that the model functions effectively across both languages and maintains a high level of accuracy.

5.	Test and Validate the ASR Model:

•	Conduct thorough testing of the ASR model using diverse datasets to evaluate its performance in recognizing speech from both languages and different speaker types (infant vs. caregiver).

•	Fine-tune the model based on test results to improve precision and reliability.

6.	Prepare for Deployment:

•	Document the model development process, results, and any challenges encountered during the project.

•	Create a scalable ASR system that can be deployed in future studies and applied to larger datasets or different infant-caregiver settings.

- Test

| Week | Goals | Description |
| --- | --- | --- |
| 2 | Team Orientation & Goal Setting | Introduce team members, define roles and responsibilities, review the pipeline from Sun et al., and set the overall project goals. Establish a clear timeline and division of tasks. |
| 3 | Data Collection & Preparation | Begin collecting data for ASR model development. Ensure diverse data inputs (English and Mandarin) from infant-caregiver interactions. Organize and preprocess raw audio files, converting formats and normalizing audio as needed. |
| 4 | Annotation and Labeling | Annotate collected data, focusing on infant-caregiver interaction segments. Use existing tools or develop a basic annotation framework for consistency. |
| 5 | Initial ASR Model Setup | Set up the ASR framework using Whisper or an alternative ASR system. Test with small data samples to verify model setup and functionality. |
| 6 | Model Training Phase 1 | Train the ASR model on a subset of the annotated dataset. Run initial training experiments and document outcomes. Identify and troubleshoot issues. |
| 7 | Model Evaluation & Improvement | Evaluate the ASR model’s performance using accuracy metrics and other benchmarks. Begin model refinement, adjusting parameters, and optimizing for clarity and precision. |
| 8 | Integration of Mandarin Data | Incorporate Mandarin audio data into the model training process. Ensure the model is compatible and efficient with multilingual inputs. |
| 9 | Testing & Fine-tuning | Conduct extensive testing using both English and Mandarin datasets. Fine-tune the ASR model based on feedback and accuracy rates. Prepare for scalability tests. |
| 10 | Final Evaluation & Reporting | Evaluate the final model’s performance, comparing it to initial benchmarks. Compile a report documenting the methodology, results, and challenges faced. Plan next steps for deployment or further development. |

Week 2:

- Google drive folder: https://drive.google.com/drive/u/1/folders/1JlJQ_T1MDaIKLW52I8FG1eXFJlzXAfmq

- Set up python

- Set up remote desktop: https://docs.google.com/document/d/1K8dnO_2ADpaDUskeHzm-6C7b7YpWk6pfIoqWuUG1d_o/edit

- Connect to Anzhe Sun to see if he could provide open source code (done, will be made available by the end of this month)

- Google collab

  - Tai

- Github

  - Create github account and share with Yueyan (todo)

  - Start a repository (todo)

- Data collection, Preprocessing, Training, Evaluation

- Share audio file (28_05_test)

  - Access through 02 (todo)

- Download pytorch and whisper:

  - pip install git+https://github.com/openai/whisper.git

  - pip install torch

- https://medium.com/gimz/how-to-install-whisper-on-mac-openais-speech-to-text-recognition-system-1f6709db6010

TODO LIST:

- Read on pre processing audio files & preprocess the audio files

  - Use 28_05_test audio file, make sure knows how to

    - Convert audio files to the required frequency (e.g., 16kHz for ALICE) to align with the input requirements of your ASR models.

    - Segment long recordings into shorter epochs (e.g., 2-minute segments) before transcription to optimize model performance and reduce errors.

    - Whisper runs smoothly on those files.

- Convert home videos to audios (English) 5 files (4, 6, 8, 10, 12 months) + download open-source audio files in Mandarin (CHILDES, download) : https://childes.talkbank.org/ -check if ALICE could work with Mandarin

  - Data collection pipeline

  - Documentation - Tai

- Set up github repository, download pytorch, whisper (alice) -individual